Notice of Joint Technical Document Amendment

Site Info:  			Avenal Regional Landfill

1200 Skyline Blvd.

Avenal, CA 93204

Permit Number: 		16-AA-0004

Date Received by LEA:  	January 4, 2022

Proposed Amendment to JTD: Change the order of the phase sequencing. The JTD/RFI amendment number 7 consists of the following:

- Revised cover, certification page and table of contents.

- Revised text sections A.1, B.1, B.3, and C.3 that refer to the sequencing.

- Update Figures 4, 10 through 16, and 30 to show the revised sequence and modified base grades.

- Update Drawings 2, 8 though 14, and 24 to match Figures 4, 10 through 16, and 30.

- Update Section B3, Table 4, and Appendix C to describe the remaining and consumed capacity as of September 30, 2021 as needed to fill-out form E-177.

Date Approved by LEA:	February 1, 2022

Appeal Info:	Pursuant to Public Resource Code §44307 a timely appeal of the LEA approval must be submitted to the LEA within 15 days of the approval.

Additional Info:	Additional information about the approved application is available for review at the Department of Public Health 330 Campus Dr. Hanford, CA 93230

LEA Contact Info:	Veronica Ochoa

Kings County Health Department

Division of Environmental Health Services

330 Campus Dr.

Hanford CA 93230

(559) 584-1411

Operator Info:			Avenal Regional Landfill, Waste Connections Inc.

P.O. Box 189

Avenal, CA 93204

(559) 386-5844